## Slide 1: QR MALL CONNECT:YOUR DIGITAL MALL GUIDE
SETHULAKSHMI K
MES24MCA-2050
Department of Computer Applications
MES College of Engineering, Kuttippuram
20/08/2025

## Slide 2: PRODUCT OWNER Mrs.RESHMI K ASSISTANT PROFESSOR DEPARTMENT OF COMPUTER APPLICATIONS MES COLLEGE OF ENGINEERING, KUTTIPPURAM

## Slide 3: TABLE OF CONTENTS
Introduction
Objective
Existing System
Proposed System
Motivation
Functionalities
Module Description
Developing Environment
Sprint Backlog
Product Backlog
User Story
Project Plans
Data Flow Diagrams
ER Diagram

## Slide 4: 1.INTRODUCTION
.QR-Based Access: Shoppers scan a single QR code to instantly access all product info, including prices, offers, and locations in the mall.
.User-Friendly: Built using HTML, CSS, JS (frontend), Python with Django (backend), and SQLite database, offering real-time product search.
.Simplifies finding particular product, saves time, and improves shopper satisfaction while enabling mall admins to manage and update store data easily. Users can share reviews, helping others make better shopping decisions.

## Slide 5: 2.OBJECTIVES
Provide instant access to product information through a single QR code scan
Quickly find products using the search function.
Allow real-time updates of product details, prices, and offers via an admin panel.
Reduce time and confusion for shoppers in locating products.
Enhance user experience with reviews.

## Slide 6: 3.EXISTING SYSTEM
Shoppers rely on mall directories, signboards, and manual assistance to find store locations.
Product details and pricing require physically visiting each store.
Offers and promotions are usually displayed on posters or brochures, which can be outdated.

## Slide 7: 4.PROPOSED SYSTEM
A QR-based digital mall guide for quick and easy access to product information.
Centralized online platform displaying product details, offers, and location in real time.
Search features to quickly find products, or floors.
Enhance user experience with reviews, and sharing options.

## Slide 8: 5.MOTIVATIONS
To simplify and speed up access to store information and offers inside malls.
To reduce confusion for shoppers by providing clear digital navigation.
To minimize manual effort in finding products, or offers.
To improve the overall shopping experience through instant, QR-based access.

## Slide 9: 6.FUNCTIONALITIES
QR Code Scanning – Shoppers scan a QR code placed at
mall locations to instantly access product details.
Special Offers & Discounts – Displays ongoing sales and
exclusive deals in real time.
Share reviews to help other shoppers.
Search Functionality – Enables quick search for
products within the mall.
Admin Panel – Mall management can update product
details, offers, easily.

## Slide 10: 7.MODULE DESCRIPTION
1.Admin Module
Login– Enables admins to securely log in and access management features.
Product Management – Admins can add, update, or delete product details such as name, price, rack no, floor and location.
Offer Management – Allows admins to create and manage offers or discounts linked to products.
Data Accuracy – Ensures that all product and offer information displayed to users is up-to-date.

## Slide 11
2. User Module
QR Code Access – Users scan a single mall QR code to access the product information system.
Product Viewing – Displays product details including name, price and location.
Offer Viewing – Users can see current offers and discounts available on products.
Search – Allows users to quickly find products by entering product name.
Review Option – Users can add product reviews with their name and description (no login required).

## Slide 12: 8.DEVELOPING ENVIRONMENT
Operating System: Windows 10
Front End: HTML, CSS, JavaScript
Back End: Python (Django Framework)
Database: SQLite/MYSQL
Framework: Django
IDE / Code Editor: VS Code
QR Code Generation Library: Python qrcode

## Slide 13: 9.SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT1 |  |  |  |  |  |  |  |  |  |  |  | 
Abstract & Problem Statement | 06/08/2025 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Literature Review | 15/08/2025 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Requirement Analysis & Use Cases | 24/08/2025 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 14: 10.PRODUCT BACKLOG
ID | NAME | PRIORITY <high/medium/low> | ESTIMATE (Hours) | STATUS <Planned/In progress/Completed>
1 | PROJECT SETUP | High | 4 | PLANNED
2 | DATABASE SETUP | High | 8 | PLANNED
3 | LOGIN | High | 6 | PLANNED
4 | QRCODE SCANNING | High | 6 | PLANNED
5 | PRODUCT INFORMATION DISPLAY | MEDIUM | 10 | PLANNED

## Slide 15: PRODUCT BACKLOG
Department of Computer Applications
15
ID | NAME | PRIORITY <high/medium/low> | ESTIMATE (Hours) | STATUS <Planned/In progress/Completed>
6 | SEARCH | High | 7 | PLANNED
7 | ADMIN PANEL | High | 8 | PLANNED
8 | UI DESIGN | High | 6 | PLANNED
9 | INTEGRATION | High | 6 | PLANNED
10 | SYSTEM TESTING AND DEBUGGING | MEDIUM | 4 | PLANNED

## Slide 16: 11.USER STORY
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
1 | ADMIN | Login securely | Manage mall data safely and prevent unauthorized access
2 | ADMIN | Add/Edit/Delete product information | Keep store details accurate and up-to-date
3 | ADMIN | Upload product listings and prices | Provide users with real-time product info
4 | ADMIN | Generate QR codes for mall entry points | Let users scan and instantly access product information.

## Slide 17
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
5 | USER | Scan a QR code at the mall entrance | Instantly get product information
6 | USER | Browse product names | Quickly find the type of product I need
7 | USER | Search for a product | Save time and avoid confusion while shopping
8 | USER | View product offers and promotions | Take advantage of discounts and deals

## Slide 18: 12.PROJECT PLAN
User StoryID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 10/08/2025 | 12/08/2025 | 6 | Planned
12 |  | 12/08/2025 | 13/08/2025 |  | Planned
2 |  | 14/08/2025 | 16/08/2025 |  | Planned
3 |  | 17/08/2025 | 19/08/2025 |  | Planned
6 |  | 20/08/2025 | 22/08/2025 |  | Planned
10 | Sprint 2 | 23/08/2025 | 25/08/2025 | 5 | Planned
7 |  | 26/08/2025 | 01/09/2025 |  | Planned
9 |  | 10/09/2025 | 15/09/2025 |  | Planned
8 |  | 20/09/2025 | 25/09/2025 |  | Planned

## Slide 19: PROJECT PLAN

## Slide 20: 13.DATA FLOW DIAGRAM
LEVEL 0

## Slide 21: DATA FLOW DIAGRAM
Level 1.1

## Slide 22: DATA FLOW DIAGRAM
Level 1.2

## Slide 23: 14.ER DIAGRAM

## Slide 24: THANK YOU